## Slide 1: INFORMATION ON ACHIEVED RESULTS IN THE PROCESS OF SANATION OF FLOOD CONSEQUENCES IN BOSNIA AND HERZEGOVINA RELATED TO THE PROBLEM OF RECONSTRUCTION OF HOUSING UNITS AND DISPLACEMENT
Sarajevo, 28 September 2015
International Review Conference on the progress made in the implementation of the results of the Brussels Donors' Conference for Bosnia and Herzegovina and Serbia after the floods
"Rebuilding together"

## Slide 2: CONTENT:
I PART
Review of conducted activities and achieved results regarding sanation in Bosnia and Herzegovina, related to reconstruction of housing units and displacement
II PART
Current and upcoming activities, the remaining needs and priorities
Final

## Slide 3: The effects of the floods on the housing fund and displacement
Due to the floods and landslides, in the period May - August 2014 in Bosnia and Herzegovina was displaced about 83,000 people.
Due to floods and landslides, in Bosnia and Herzegovina was completely destroyed 1.943 housing units, while 41.306 of housing units were damaged, which is in total 43.249 of husing units, or families who were in need for housing.
For the purpose of taking care of people displaced by the floods and landslides, it was opened 55 temporary accommodation facilities in which were acommodated 1,531 people.
I PART – Review of conducted activities and achieved results regarding sanation of the flood effects in Bosnia and Herzegovina, related to reconstruction of housing units and displacement

## Slide 4: Conducted measures
By the decision of the Minister for Human Rights and Refugees dated 06 March 2014 it was established a Coordination body for dealing with the consequences of floods and displacement and housing issues in BiH.
through active participation on meetings and submission of relevant information, in the activities of Coordination body are included:
Ministry of Human Rights and Refugees of BiH;
Federal Ministry of Displaced Persons and Refugees;
Ministry of Displaced Persons and Refugees of Republika Srpska;
Department of Displaced Persons, Refugees and Housing Issues of the Brcko District;
The Federal Fund to support the areas affected by natural disaster;
Solidarity Fund for the Reconstruction of Republika Srpska;
Directorate for European Integration;;
International organizations, institutions and special projects (Delegation of the European Union, UNDP, IOM, UNHCR, OSCE, RHP- Regional Housing Programme-EPTISA, ECHO's Department for Humanitarian Aid and Civil Protection of the European Union);
Local government and non-governmental organizations (CRS Catholic Relief Services, Hilfswerk Austria International, Caritas Vrhbosna Archdiocese, Caritas Bishops Conference, Caritas Switzerland, the Red Cross BiH, ASB Arbeiter Samarieter Bund, the Union for Sustainable Return and Integration in BiH and the International Solidarity Forum - EMMAUS).

## Slide 5: OVERVIEW OF REALISED ACTIVITIES
Untid today, the Coordination Body held 13 meetings.
Until the Donnors Conference held on 16 July 2014in Brussels and in order to prepare transparent and organized implementation of funds intended to flood rehabilitation, the Coordination body has agreed the following: :
Framework criteria for selection of beneficiaries for reconstruction of housing units related to the consequences of floods in BiH related to displacement and housing issues.
Standards for the renovation and construction of housing units and buildings at risk of flooding and landslides.
Standards for reconstruction, renovation and repair of dwellings in residential buildings at risk of flooding.
Prepared Information on consequences of floods in BiH regarding displacement and housing issues which was presented to the Council of Ministers at its 107th session held on 10 Septeber 2014.

## Slide 6: On behalf of the reconstruction of the housing stock, at the Donors conference were announced the following grants and loans :
DONOR | HOUSING CONSTRUCTION | NOTE
EU DELEGATION | 17.440.000,00 € | Funds for reconstruction of housing stock
GERMANY | 5.000.000,00 € | The announced funding from the German Government, donation for the reconstruction needs of small business facilities
HUNGARY | 500.000,00 € | Funds for housing, and also for the flood protection and agriculture
CoE DEVELOPMENT BANK | 60.000.000,00 € | Earlier provide funds for other purposes ( closure of collective centers and alternative acommodation for refugees and displaced persond under the Annex VII Dayton Peace Agreement).
Meanwhile, for the purpose of reconstrucion of housing units which were devastated in floods and landslides, other donors and budget funds were also secured as follows:
Thus, at the Donors Conference was secured 17.440.000,00 € for the sanation of housing units.

## Slide 7: INVESTED FUNDS FOR RECONSTRUCION OF HOUSING UNITS
- Other donors funds
INSTITUTION | FUNDS | NUMBER OF BENEFICIARIES/HOUSING UNITS
COUNCIL OF MINISTERS BiH | 10.343.000 BA | The funds were transfered to entities and Brčko District in September 2014
GOVERNMENT OF FEDERATION BIH | 20.545.217,37 BAM | 4.442
GOVERNMENT OF REPUBLIKA SRPSKA | 87.089.519,37 KM | 20.448
GOVERNMENT OF BRČKO DISTRICT BIH | 9.663.900 BAM | 772
TOTAL: | 117.298.636,74 BAM | 25.662
DONOR | FUNDS | NUMBER OF BENEFICIARIES/HOUSING UNITS
DEU / IPA 2011/2012/2013 | 17.440.000,00 € cca 34.109.661,12 BAM | 4.600
Note: The funds of the Council of Ministers in the amount of 10,343,000 BAM were transferred to the entities and Brcko District in September 2014 and these funds are intended only for the purpose of reconstruction of housing units destroyed in the floods and landslides.
DONORS | FUNDS | NUMBER OF BENEFICIARIES/HOUSING UNITS
CRS,HWA,Caritas CH, Caritas BK BiH, Embassy of Kuwait , ASB,EMMAUS etc. | 7.328.545,71 BAM | 1311
TOTAL | 41.438.206,83 BAM | 5911
- Funds of BiH institutions
- Donors funds from the Donors Conference

## Slide 8: Review of the results achieved in the reconstruction of housing units damaged by floods in 2014
INSTITUTION ORGANISATION (DONORS – FUND RESOURCES | IMPLEMENTER | BRIEF DESCRIPTION OF PROJECTS (ONLY HOUSING AND DISPLACEMENT) | PROJECT VALUE | ENTITY OF IMPLEMENTATION | NUMBER OF BENEFICIARIES
Government of Federation BiH/Federal ministry of displaced persons and refugees | BiH/Federal ministry of displaced persons and refugees | Sanation of housing units/The allocation of construction materials | 2.376.057,84 € | FBiH | 1.337
Government of Federation of BiH/ The Federal Fund to support the areas affected by natural disaster | The Federal Fund to support the areas affected by natural disaster | Reconstruction of housing units damaged or destroyed in natural disasters | 5.095.553,78 € | FBiH | 2.684
Government of Federation of BiH/World Bank loan– project for sanation of damages | BiH/Federal ministry of displaced persons and refugees | The allocation of construction materials | 3.032.991,22 € | FBiH | 421
Government of Republika Srpska / Solidarity Fund for the Reconstruction of Republika Srpska | In accordance with applicable regulations | Distribution of vouchers to persons whose property was damaged or destroyed by natural disasters | 44.528.164,19 € | RS | 20.448
Government of Brčko District BiH/Department of Displaced Persons, Refugees and Housing Issues of the Brcko District | In accordance with applicable regulations | Reconstruction of housing units damaged or destroyed in the floods and landslides | 4.941.073,61 € | BD BiH | 722
DEU / IPA 2011/2012/2013 | UNDP (ASB, HWA i IOM) | Reconstruction of housing units damaged or destroyed in natural disasters | 17.440.000,00 € | FBiH, RS i BD | 4.600
EU IPA 2011 | HILFSWERK AUSTRIA INTERNATIONAL | Social housing - inclusion in the current project of a maximum of 10 families at risk of flooding | to 213.000 € | RS, FBiH, DB | 10
(ORF) Neighbour in Need | HILFSWERK AUSTRIA INTERNATIONAL | Repair of houses | 271.760 € | FBiH | 22

## Slide 9
INSTITUTION ORGANISATION (DONORS – FUND RESOURCES | IMPLEMENTER | BRIEF DESCRIPTION OF PROJECTS (ONLY HOUSING AND DISPLACEMENT) | PROJECT VALUE | ENTITY OF IMPLEMENTATION | NUMBER OF BENEFICIARIES
CRS I CORDAID | CRS | Reconstrucion of houses damaged in floods | 413.932,14 € | FBiH, RS | 174
Dononrs of Caritas Switzerland | Caritas Switzerland | Repair of houses | 550.000 € | RS | 272
Caritas of Bishops Conference (Caritas network donors in Europe and worldwide) | Caritas Vrhbosna archdiocese and Caritas Banja Luka | Reconstruction of housing units | 1.278.229,70 € | FBiH, RS | 528
Embassy of Kuwait / Kuwait Red Crescent | Through the Government of Posavina Canton | Reconstrucion of houses damaged in floods | 511.291,88 € | FBIH | 224
ASB DEUTSCHLAND | ASB BiH | Sanation of haousing units | 198.000 € | FBiH i RS | 21
International Solidarity Forum -EMMAUS | MFS-EMMAUS | Reconstruction of housing units | 312.000,00 € | FBiH i RS | 60
TOTAL |  |  | 81.162.054,36 € |  | 29.905
U MLJPI je uspostavljena Baza podataka odabranih korisnika projekta sanacije stambenih jedinica, koja se kontinuirano ažurira.

## Slide 10
A total of 43 249 housing units in Bosnia and Herzegovina were destroyed by flooding and landslides.
Remaining priority needs for rehabilitation are presented:
Federation Government - The Federal Fund to support the areas affected by natural disaster - 9.5 million BAM for construction of 272 housing units destroyed in landslides in the area of Maglaj, Zavidovići, Žepče, Kakanj, Vareš, Zenica, Tuzla, Srebrenik, Gračanica and Cazin .
Government of Republika Srpska / Solidarity Fund for the Reconstruction of Republika Srpska expressed the need to reconstruct the remaining 240 housing units.
Government of Brčko District BiH – Around 231.000,00 BAM for the construction of 7 new housing units that are completely destroyed by landslides in 2015. For the reconstruction of the number of housing units damaged by the consequences of last year's floods and landslides, funds have been provided in the budget of the Brcko District.
The difference in the number of damaged and reconstructed housing units and expressed needs for rehabilitation of housing units is mostly housing units becasue they were renewed by funds of the beneficiaries themselves but that was a smaller investment. Also, part of the housing units did not needed assistance in the reconstruction because the repair of landslide rescued a large number of housing units (eg. The rehabilitation of the landslide in the municipality of Srebrenik and Sapna have saved some 2,500 housing units).
By the analysis of the submitted reports it was determined that damage is not fully rehabilitated by the measures taken through budgets and donations, because by the solutions of relevant institutions, the sanation interventions were partial and in the amount of the agreed standards. For example, according to the RS Fund, for 13,000 housing units, the estimated damage was over 5,000 BAM but they only received 5,000 BAM with VAT. A number of payment cards – vouchers, beneficiaries could, instead of reconstruction of housing units, use for the purchase of furniture, etc..

## Slide 11: IDENTIFIED ISSUES
Secured funds are not sufficient for the complete reconstruction of housing stock damaged in landslides and floods;
Undeveloped system for resolving the issues caused by landslides in the housing stock;
There is no adequate actions on the prevention of new floods (part of the housing stock was damaged twice-May 2014 and August 2014, and there is a risk of new flooding due to inadequate prevention);
In the collective accommodation centers (16 centers) are still residing between 650 and 670 people whose housing units were destroyed due to the effects of floods and landslides (data IOM);
Landslides are a particular problem (physical damage problems - lack of location / place where the units might be located, the lack of sites, which would be allocated for the construction of new housing units, owned by municipalities, lack of funds, the problems with the administration, permits, infrastructure in new locations, increased cost of new buildings, etc..).

## Slide 12: II PART- Current and upcoming activities, the remaining needs and priorities
UPCOMING ACTIVITIES:
From the funds DEU / IPA 2011/2012/2013 UNDP it is in progress the renovation of 1600 housing units of a total of 4,600 approved housing units.*
Hilfswerk Austria International – Project Roma i floods– construction of 140 housing units.
The Federal Fund to support the areas affected by natural disaster in the territory of FBiH – in the reconstruction process are100 housing units damaged by floods and landslides, as well as the rehabilitation of landslides in the amount of 1,530,499.15 BAM and this rehabilitation will save endangered residential units.
* Current activities are already presented in the secured funds in the part -Review of results achieved in the reconstruction of housing units damaged by floods in 2014

## Slide 13: The remaining needs and priorities
About 43.249 housing units were destroyed in the floods and landslide in Bosnia and Herzegovina .
Until today it was reconstruced 29.905 housing units from the budget and donors funds.
The difference between the damaged / destroyed and reconstructed housing units :
- an unkonown number of housing units which were reconstructed by own funds (smaller investments).
- an unknown number of housing units which not required reconstruction, but they were registered as damaged due to flood.
For the reconstruction of the remaining 519 housing units is needed approximately 19,000,000.00 BAM (rehabilitation of landslides and building of housing units destroyed in floods and landslides).

## Slide 14: Final
There are no approved but unused funds or unallocated funds from the Donors' Conference held in Brussels intended for the rehabilitation of the housing stock - all the provided funds are in the function.
Also, there are no unallocated funds in the budgets of the Federation of Bosnia and Herzegovina, Republika Srpska and the Brcko District of BiH which were intended for rehabilitation of housing units damaged by floods and landslides.
BiH has realized a large part of its obligation to repair the housing stock when the need was expressed, as outlined in the presentation (missing funds, landslides, etc.).
Shortfall amount of approximately 19 million BAM, in essence, could resolve the issue of reconstruction of the remaining number of housing units destroyed in floods and landslides in 2014.

## Slide 15: THANK YOU!
Mario Nenadić, Assistant Minister of Human Rights and Refugees
email: mario.nenadic@mhrr.gov.ba